WholeCart — QA Release Pack

# QA Results Report & Release Recommendation

Application: WholeCart
Assessment basis: supplied application URL, supplied role credentials, and the provided Catalogue screenshot. Execution note: the application endpoint was not reachable from the QA execution environment during this preparation run, so live execution results are explicitly marked as pending/blocked rather than fabricated.

# Executive Summary

This is a preliminary QA release assessment prepared from the supplied WholeCart application context and Catalogue evidence. It is intentionally separated from a completed execution report because the application host was not reachable from the execution environment used for this assessment.

| Metric | Current Result | Release Interpretation |
| --- | --- | --- |
| Functional execution | Blocked | Cannot certify |
| API execution | Blocked | Cannot certify |
| UI automation | Prepared / not executed | Run from reachable network |
| Load test | Prepared / not executed | Run from reachable network |
| Confirmed product defects | 0 confirmed | Insufficient evidence to declare defect-free |
| Execution blocker | ENV-001 | Release blocker for QA sign-off |
| Release recommendation | CONDITIONAL NO-GO | Do not issue final QA sign-off yet |

# Observed Application Surface

Catalogue navigation is visible with search by name/SKU and category filtering.

Catalogue presents SKU, Product, Category, Piece price, Case price and Tax columns.

The supplied screenshot shows 542 products and explicitly states that prices exclude tax.

Navigation also exposes Cart, Orders, Invoices and Statements, indicating an end-to-end commerce and finance workflow.

User roles supplied for testing are buyer1–buyer3, seller1–seller3 and operator.

# Release Gate

| Gate | Criterion | Mandatory | Status |
| --- | --- | --- | --- |
| G1 | P0 functional smoke | Required | Pending |
| G2 | Authentication/authorization matrix | Required | Pending |
| G3 | Cart/order/tax/price reconciliation | Required | Pending |
| G4 | Invoice/statement reconciliation | Required | Pending |
| G5 | API negative/security tests | Required | Pending |
| G6 | Load/performance within agreed SLO | Required | Pending |
| G7 | 0 Sev-1/Sev-2 open defects | Required | Pending |

# Final Recommendation

CONDITIONAL NO-GO

Reason: QA evidence is incomplete because the supplied environment could not be reached by the execution runner. The attached automation and load test are intended to close this gap. Once execution is performed, replace the pending values with actual pass/fail counts and re-run the release gates.

# Recommended Next Actions

Provide a network path/VPN/allow-list rule that permits the QA runner to reach the supplied host.

Run `npm test` in the automation package and archive Playwright/API results.

Run the JMeter load profile at agreed concurrency and SLO targets.

Execute the P0/P1 matrix using all role personas and capture evidence for failed tests.

Obtain the API/OpenAPI contract and authoritative role-permission matrix.

Reconcile Catalogue → Cart → Order → Invoice → Statement calculations using controlled test data.